## Slide 1: CMSC 447, SESSION 2 SPRINT BACKLOG REVIEW OF CONWAY’S GAME OF LIFE WEBSITE SEGMENTATION FAULT RACHAEL MCKENZIE CONNOR THOMAS RYAN MILLER KHALED ELGENDY JIE ZHOU AARTI PATEL

## Slide 2: REQUIREMENTS
Chrome Accessibility
  Status: 100% complete
  Impediments: None
Mac Accessibility
  Status: ??% complete
  Impediments: Locating a Mac to test on
Conway’s Game of Life Rules and Implementation
  Status: 100 % complete
  Impediments: None

## Slide 3: REQUIREMENTS
Parameter tuning
  Status 100% complete
  Impediments: None
Data Display
  Status: 100% complete
  Impediments: None
Stable State Detection
  Status: 100% complete
  Impediments: None

## Slide 4: DOCUMENTATION
System/Software Development Plan (SDP)
  Status,% complete,
  Author(s)
  Completion expectation
System/Software Requirements Specification (SRS)
  Status: 100% complete,
  Author(s): Connor, Khaled, Ryan, Rachael, Aarti
System/Software Design Document (SDD)
  Status : Ongoing, 96% complete
  Author(s):Connor, Khaled, Ryan, Rachael, Aarti
  Completion expectation: 5/1

## Slide 5: DOCUMENTATION
Software Test Description(STD)
  Status, % complete
  Author(s)
  Completion expectation: 5/3
System/Software Testing Report (STR)
  Status: Not yet started 0% complete
  Author(s)
  Completion expectation: 5/6
Software User Manual (SUM)
  Status: not yet started 0% complete,
  Author(s)
  Completion expectation: 5/8

## Slide 6: REVIEWS
System Requirements Review (SRR)
  Attendees: Connor, Khaled, Ryan, Rachael, Aarti
  Issues: None
  Signed off: Yes
Software Specification Review (SSR)
  Attendees: Khaled
  Issues: None
  Sign off: Yes
System Design Review (SDR)
  Attendees: Khaled
  Issues: None
  Sign off: Yes

## Slide 7: REVIEWS
Preliminary Design Review (PDR)
  Attendees: Khaled, Ryan
  Issues: None
  Sign off: NA
Critical Design Review (CDR)
  Attendees: Khaled, Ryan
  Issues: None
  Sign off: NA
Test Readiness Review (TRR)
  Attendees:
  Issues:
  Sign off:

## Slide 8: REFLECTION
What worked:
Website seems to work
Seem to be on pace to finish all requirements and documents
What could be improved on:
Uneven distribution of technical work means some team members are less proficient or have to work harder to understand the product and contribute

## Slide 9: NEXT SPRINT
Next Sprint:
Review and revise SRS, SDD (Target: 5/14)
Complete STD (Target: 5/2)
Complete TRR (Target: 5/6)
Perform tests and debug (Target: 5/8)
Complete STR (Target: 5/8)
Complete SUM (Target: 5/14)